## Slide 2: Getting Better Results on Custom Projects
Custom Projects are where the toughest clients are won ... and sometimes where time and money go down in horrible defeat. Director of Operations, Robert Swalley draws on decades of experience in how to manage your projects for maximum results and minimal heartache.

## Slide 3: Sell What You Have
Dragon Dashboards
Theme Commander 3
Dragon Shop Views
ToolZ Reports and Widgets

## Slide 4: Sell What You Have
No Programming Degree necessary!
No mad Photoshop chops required!

## Slide 5: Sell What You Have
Activate only the reports that make sense for this client
It’s not about having the most reports but rather the RIGHT reports
Sell your expertise

## Slide 6: So Your Client Is Asking You To Customize The System So You Come To Us For Help
Determine the business need and let us propose the solution

## Slide 7: So Your Client Is Asking You To Customize The System So You Come To Us For Help
New to SASSIE?

## Slide 8: Concierge

## Slide 9: Ok So You’ve Determined You Have To Customize, Now What?
Understand Our Process And Structure

## Slide 10: Support Structure
Tier One Support
SPS – Support Project Services
Project Teams

## Slide 11: Support Structure
Tracker
Live Chat
Tier One Support

## Slide 12: Support Structure
Small quick mini “projects”
Database manipulations
One time queries
One-off exports
Custom Templates
ToolZ reports and Widgets
SPS – Support Project Services

## Slide 13: Support Structure
Project Manager
Developer
QA Engineer
Project Teams
Big Projects
Custom Reports
Action Plans
SSO’s

## Slide 14: Project Process
1. Tracker Request comes in
2. Ballpark estimate obtained during PM Huddle
3. Estimate accepted
4. Basic requirements are confirmed
5. Project gets scheduled with due dates
6. Detailed requirements are gathered
7. Spec written
8. Spec approved
9. Development / QA cycle
http://go.sassiex.com/ProjectProcess

## Slide 15: Project Process
10. Deliver to UAT for client approval. Invoice client.
a. UAT is often called “the place code goes to die”. If you never approve your customization to go live, you will be billed for it but it will never go live. This is an extremely important step.
b. This is where you can identify any missed spec items or things that are not functioning properly. This is NOT a place to “Trial and Error code”. If you want additional functionality that wasn’t previously requested you can ask to get an estimate on a Phase 2.
http://go.sassiex.com/ProjectProcess

## Slide 16: Do Only What Is Necessary
80/20 rule – 20% of the effort gets 80% of the solution
To get the remaining 20% of the solution takes 80% of the effort
Effort = Time and money
The 80% option is often good enough

## Slide 17: Do Only What Is Necessary
Three Estimates:
1. FREE or DIY
2. 80% Solution
3. The Whole Enchilada

## Slide 18: So Now You’ve Gotten Your Estimates And Are Thinking:
Wow, I really don’t want to do the $10k option, how do I get them to do the $2k option?

## Slide 19: How do I get them to do the 80% option?
MVP
Phase 2

## Slide 20: The Client Has Accepted The Estimate, Now What?
Follow the Project Process
Obtain the FULL requirements up front
Understand the requirements
Actively participate

## Slide 21: The Client Has Accepted The Estimate, Now What?
Review the Spec and sign off on it
Review the finished solution when presented on UAT.

## Slide 22: Conclusion
The big take-aways are as follows:
Help us help you
  bring the business need, not the solution
Sell what we have first
Do only what is necessary
Obtain ALL of the requirements up front
Actively participate

## Slide 23: Getting Better Results on Custom Projects
Custom Projects are where the toughest clients are won ... and sometimes where time and money go down in horrible defeat. Director of Operations, Robert Swalley draws on decades of experience in how to manage your projects for maximum results and minimal heartache.